## Slide 1: The Agile Manifesto
Customer collaboration | over | Contract negotiation
Individuals and interaction | over | Processes and tools
Working software | over | Comprehensive documentation
Responding to change | over | Following a plan
Craftmanship | over | Crap

## Slide 2: SCRUM
Roles
  Chicken and Pigs
Ham and Eggs
A day’s work for a chicken, a lifetime commitment for a pig.

## Slide 3: SCRUM Role: Product Owner
representative of all stakeholders
focus = business side of the product
carries the product vision to the team
formalizes the product backlog
prioritizes it by business value

## Slide 4: SCRUM Role: Team
does everything to win the game
– to deliver the product.
cross-functional
self-organising
needs to understand the vision
delivers product increments
Notes: The team is cross-functional. That means the full know-how to realize the product is located in the team.
The team needs to understand the vision and Sprint Goals of the Product Owner in order to deliver potentially shippable product increments.

## Slide 5: SCRUM Role: Scrummaster
Coach and facilitator of the team
Improves the productivity
training plan for the team
  Retrospectives
  Impediment Backlog
controls the scrum process
protects the team
collaborates with product owner
Notes: The Scrum Master is the coach and facilitator of the team.
He improves the productivity. He always has a training plan for the team – the Impediment Backlog.
The Scrum Master controls the “inspect and adapt” cycles of Scrum. He protects the team and works with the Product Owner to maximize the return on investment.
He takes care that the agile ideals are understood and respected by all stakeholders.

## Slide 6: SCRUM: Phases of an iteration

## Slide 7
You can’t have an agile company without
agile engineering practices
XP, anyone?

## Slide 8: XP: Values
Communication
Simplicity
Feedback
  Continuous Integration
  Informative Workspace
Courage
Respect
Sustainable Pace

## Slide 9: XP: Activities
Designing
  Spiking
  TDD
  Incremental design
Coding
  Pair programming
  Refactoring
  Collective code ownership