## Slide 1: Applying agile to

## Slide 2: Artilium: People
Mixed team: Cronos and Artilium devs
Continuous flow of people
  Arrival: introduction
  Departure: know how is kept in the team
Project start with junior devs
  How coaches became team members

## Slide 3: Artilium: Daily standup

## Slide 4: Artilium: Continuous Improvement
From no build to full build
Source Control
CI
Dev PC
Latest build
Tester PC
Funct
Tests
Load Tests
Latest stable release

## Slide 5: Artilium: Informative Workspace

## Slide 6: Artilium: Informative Workspace

## Slide 7: Artilium: Continuous Improvement
From no build to full build
From BDUF to incremental design

## Slide 8: Artilium: Continuous Improvement
From no build to full build
From BDUF to incremental design
Adding tasks to the scrum board

## Slide 9: Artilium: Story Board
Story
Task
Task

## Slide 10: Artilium: Continuous Improvement
From no build to full build
From BDUF to incremental design
Adding tasks to the scrum board
4 week sprints to 2 week sprints

## Slide 11: Artilium: Continuous Improvement
From no build to full build
From BDUF to incremental design
Adding tasks to the scrum board
4 week sprints to 2 week sprints
Definition of DONE

## Slide 12: Artilium: Continuous Improvement
From no build to full build
From BDUF to incremental design
Adding tasks to the scrum board
4 week sprints to 2 week sprints
Definition of DONE
Retrospectives rulez !

## Slide 13: Artilium: Team Room

## Slide 14: Artilium: Team Room

## Slide 15: Artilium: Informative Workspace

## Slide 16: Artilium: Informative Workspace