## Slide 1: Agile.net
Applied on the Artilium project

## Slide 2: The Agile Manifesto
Individuals and interaction | over | Processes and tools
Working software | over | Comprehensive documentation
Customer collaboration | over | Contract negotiation
Responding to change | over | Following a plan
Craftmanship | over | Crap

## Slide 3: SCRUM
Roles
  Chicken and Pigs
Ham and Eggs
A day’s work for a chicken, a lifetime commitment for a pig.

## Slide 4: SCRUM: Roles
Chicken
  Users
  Stakeholders
  Managers
Pigs
  Scrum master
  Product owner
  Team

## Slide 5: SCRUM: Phases of an iteration

## Slide 6: XP: Values
Communication
Simplicity
Feedback
  Continuous Integration
  Informative Workspace
Courage
Respect
Sustainable Pace

## Slide 7: XP: Activities
Designing
  Spiking
  TDD
  Incremental design
Coding
  Pair programming
  Refactoring
  Collective code ownership

## Slide 8: Applying agile.net to

## Slide 9: Artilium: Team Room

## Slide 10: Artilium: Team Room

## Slide 11: Artilium: Story Board

## Slide 12: Artilium: Informative Workspace

## Slide 13: Artilium: Informative Workspace

## Slide 14: Artilium: Informative Workspace

## Slide 15: Artilium: Informative Workspace

## Slide 16: Artilium: Evolution
Design: From BDUF to incremental design
Adding tasks to the scrum board
4 week sprints to 2 week sprints

## Slide 17: Artilium: People

## Slide 18: Artilium: Tools in .net